# Auto Dude — GoHighLevel Pre-Build Requirements Checklist

Purpose: everything to create/configure in GHL before website code starts. Source of truth = 03-PRICING-CATALOG.md.

Confirmed: Deposit $50 flat · No tax · Launch payment = deposit-only for request services, pay-after for instant services.

Not yet confirmed (see Deliverable 2): maintenance schedule label · interior/exterior durations · large-truck class · GHL test sub-account + Location ID.

Build all of this in a TEST sub-account first. Do not touch production until validated.

# DELIVERABLE 1 — GHL BUILD CHECKLIST

## A. PRODUCTS

Rule: vehicle size = price variant inside a product (not separate products). Each *package* is its own product. No full payment is charged online at launch — instant services are pay-after (invoice/POS); request services collect the $50 deposit only. Website stores product ID + price/variant ID for every product (to record the booked line item and compute the balance), and the deposit payment link for request services.

Legend: Online = bookable online · Dep = $50 deposit at booking · Pay = what's charged online now · Needs = IDs the website needs.

### Base products (14)

| # | Product | Category | Type | Price variants (size) | Online | Dep | Pay online | Needs |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Exterior — Wash, Clay & Seal | Detailing | one-time | Coupe/Sedan $130 · SUV/Truck $140 · Large/3-Row $155 | ✅ | no | none (pay after) | product+price IDs |
| 2 | Interior — Clean & Protect | Detailing | one-time | $225 · $275 · $300 | ✅ | no | none | product+price IDs |
| 3 | Interior — Deep Clean | Detailing | one-time | $325 · $375 · $400 | ✅ | no | none | product+price IDs |
| 4 | Full — Clean & Protect | Detailing | one-time | $300 · $350 · $400 | ✅ | no | none | product+price IDs |
| 5 | Full — Deep Clean | Detailing | one-time | $400 · $450 · $500 | ✅ | no | none | product+price IDs |
| 6 | Window Tint — Standard | Glass | one-time | Coupe/Compact $349 · Sedan $399 · Truck $449 · Mid-SUV $449 · Large/Full-SUV $549 | ✅ | no | none | product+price IDs |
| 7 | Window Tint — Ceramic | Glass | one-time | $499 · $549 · $599 · $599 · $699 | ✅ | no | none | product+price IDs |
| 8 | Ceramic — 1-Year | Protection | one-time | Coupe/Sedan $449 · Mid $549 · Large $649+ | request | ✅ | $50 deposit | product+price IDs + deposit link |
| 9 | Ceramic — 5-Year | Protection | one-time | $999 · $1,149 · $1,399+ | request | ✅ | $50 deposit | product+price IDs + deposit link |
| 10 | Ceramic — 8-Year | Protection | one-time | $1,599 · $1,899 · $2,199+ | request | ✅ | $50 deposit | product+price IDs + deposit link |
| 11 | Paint Correction — 1-Step | Protection | one-time | $325 · $350 · $375 | request | ✅ | $50 deposit | product+price IDs + deposit link |
| 12 | Paint Correction — 2-Step | Protection | one-time | $625 · $650 · $675 | request | ✅ | $50 deposit | product+price IDs + deposit link |
| 13 | Paint Correction — 3-Step | Protection | one-time | $925 · $950 · $975 | request | ✅ | $50 deposit | product+price IDs + deposit link |
| 14 | Maintenance Program | Membership | recurring | 9 variants (3 freq × 3 size) — HOLD until schedule label confirmed | ✅ | first pmt | subscription | product+price IDs |

### Deposit product (1) — universal

| # | Product | Type | Price | Notes |
| --- | --- | --- | --- | --- |
| 15 | $50 Booking Deposit | one-time | $50.00 | ONE universal deposit product + ONE payment link. Do NOT make per-service deposits. Applied to every request service; balance tracked in a custom field and collected on completion. |

### Add-on line items (~28) — NOT independently bookable

Create as products flagged internally as add-ons; selectable only inside a base booking. Website needs product+price IDs to add them as line items (for the balance calc), not payment links.

- General (13): Clay Bar & Decon $60–100 · Interior Ceramic Treatment $125–175 · Black Trim Restoration $50–150 · Headlight Restoration (each) $55 · Engine Bay Small $50 · Engine Bay Large $75 · Carpet Shampoo+Steam $75 · Seat Shampoo+Steam $75 · Stain Spot Removal $40+ · Pet Hair Light $45 · Pet Hair Heavy $90 · Odor/Ozone $75 · Child Car Seat $30

- Tint add-ons (4, each 2 film prices): Brow/Visor $75/$99 · Full Windshield $279/$349 · Sunroof $99/$129 · Individual Window $59/$90 → model each as one product with a film variant (Standard/Ceramic)

- Tint removal (3): Per Window $35 · Rear Window $109 · Full Vehicle $189

- Ceramic add-ons (5): Interior Ceramic $125–175 · Glass Shield $75–150 · Wheel Ceramic $100–350 · 1-Stage Enhancement $200 · 2-Stage Enhancement $400

- Maintenance add-ons (3): Pet Hair $20–40 · Odor Neutralizer $25 · 3-Month Ceramic Topper $45

Ranged prices (`$X–$Y`, `$X+`): create the product at the low value and mark it "from" — the website shows "from $X" and routes those selections to review; final amount set manually. Never charge a range at online checkout.

Total: ~15 base/deposit products + ~28 add-on line items. (vs 60+ if size were a product axis.)

## B. CALENDARS

Recommendation: 4 calendars by DURATION BUCKET, not one per service. A "Full Detail + 3 add-ons" never fits a fixed per-service slot; duration buckets do. Technicians are calendar team members, not separate calendars. All calendars: mobile (service at customer address), hours 7 AM–7 PM, 7 days, buffer +30 min cleanup + travel time.

| Calendar | Slot | Services routed | Buffer | Team | Mobile | Website needs |
| --- | --- | --- | --- | --- | --- | --- |
| AD — Quick (~2h) | 2h | Exterior, Tint Coupe/Sedan, Paint 1-Step, Headlight, small add-on jobs | 30m + travel | Carlos + techs | ✅ | calendar ID |
| AD — Standard (~4h) | 4h | Interior (both), Full Clean&Protect, Tint SUV, Paint 2-Step, Ceramic 1-Yr Coupe/Sedan, Maintenance visits | 30m + travel | Carlos + techs | ✅ | calendar ID |
| AD — Half/Full-Day (6–8h) | 6–8h | Full Deep Clean, Paint 3-Step, Ceramic 1-Yr large | 30m + travel | Carlos + techs | ✅ | calendar ID |
| AD — Multi-Day (request) | 1–2 days block | Ceramic 5-Yr & 8-Yr, large RV/Boat | manual | Carlos | ✅ | calendar ID |

The website computes total duration (base by size + add-on durations) and routes to the correct calendar before querying availability. Separate by duration, not service — 4 calendars stay manageable; 10 service calendars would still not solve the add-on duration problem.

## C. FORMS & SURVEYS

Two GHL forms cover everything; the rest are sections within them.

Form 1 — Quote Request (final-CTA form on every marketing page): first name, last name, email, phone, vehicle year, make, model, canonical vehicle size, requested service, service address, city, ZIP, preferred contact method, notes, SMS consent, email consent.

Form 2 — Booking Details (Step 5 of the wizard): first name, last name, email, phone, preferred contact method, service street/city/state/ZIP, access instructions, gate code, water access (checkbox), power access (checkbox), workspace confirmed (checkbox), special requests, deposit acknowledgment (checkbox, request services only), SMS consent, email consent, terms accepted, privacy accepted.

Hidden fields on Form 2: vehicle size, selected service, selected package, selected add-ons, estimated price, deposit amount, remaining balance, computed duration, booking_session_id, page URL, UTM source/medium/campaign/content.

Vehicle condition = conditional question set inside the wizard (Step 6), written to the Vehicle Condition field + appointment notes — not a separate GHL form.

Add-ons = wizard step, not a form.

Deposit acknowledgment & Terms/Consent = checkboxes within Form 2.

## D. CUSTOM FIELDS

| Field | GHL type |
| --- | --- |
| Vehicle Year | Number |
| Vehicle Make | Single line |
| Vehicle Model | Single line |
| Vehicle Type | Dropdown (Coupe, Sedan, Truck, SUV, Minivan, Van, RV, Boat, Motorcycle, Other) |
| Vehicle Size (canonical) | Dropdown (Coupe/Compact, Sedan, Truck, Mid-Size SUV, Large SUV, Oversized) |
| Selected Service | Dropdown (service list) |
| Selected Package | Single line |
| Selected Add-Ons | Multi-select (or Text area) |
| Vehicle Condition | Text area |
| Service Address | Single line / Address |
| City | Single line |
| ZIP Code | Single line |
| Deposit Amount | Monetary |
| Remaining Balance | Monetary |
| Estimated Price | Monetary |
| Appointment Date | Date |
| Appointment Time | Single line (or Date/time) |
| Computed Duration (min) | Number |
| Maintenance Eligibility | Dropdown (Eligible, Not eligible, Member) |
| Tint Film Type | Dropdown (Standard, Ceramic) |
| Tint Removal Required | Dropdown (None, Per-window, Rear, Full) |
| Paint Correction Level | Dropdown (1-Step, 2-Step, 3-Step) |
| Ceramic Coating Term | Dropdown (1-Year, 5-Year, 8-Year) |
| Preferred Contact Method | Dropdown (Call, Text, Email) |
| Lead Source | Dropdown (Website, Google, Referral, Repeat, Ads) |
| Booking Session ID | Single line |
| Service Area Status | Dropdown (In-area, Manual-review, Out-of-area) |
| Catalog Version | Single line |
| SMS Consent | Checkbox |
| Email Consent | Checkbox |

## E. PIPELINE & OPPORTUNITIES

One pipeline: "Auto Dude Booking." Stages:

| Stage | When |
| --- | --- |
| New Lead | quote form / booking started |
| Quote Requested | quote-required services submitted (Ceramic, Paint Correction, RV/Oversized) |
| Booking Started | wizard begun, not finished |
| Booking Abandoned | abandoned bookings (started, no completion after timeout) |
| Appointment Booked | used after booking (instant services) |
| Deposit Paid | used after $50 deposit received |
| Confirmed | Carlos confirmed (request services) / reminders active |
| In Service | job started |
| Service Completed | used after appointment completion |
| Payment Complete | balance collected |
| Review Requested | review workflow fired |
| Maintenance Member | subscription active |
| Lost / Not Qualified | closed-no / out of area |

## F. WORKFLOWS

| Workflow | Recommended trigger |
| --- | --- |
| New Booking Confirmation | Appointment created (instant services) |
| Deposit Received | Payment received = $50 deposit product |
| Appointment Reminder | 24h and 2h before appointment |
| Internal Booking Notification | Appointment created OR quote request submitted → notify Carlos/tech |
| Abandoned Booking | Booking Session updated to booking-started, no confirmed after 1h |
| Manual Quote Request | Form 2 submitted with a request-service tag |
| Appointment Reschedule | Appointment date/time changed |
| Appointment Cancellation | Appointment status = cancelled |
| Service Completed | Opportunity → Service Completed (manual or on job-done) |
| Review Request | Service Completed + Payment Complete → wait, then send |
| Maintenance Follow-up | Qualifying service completed → offer plan; and recurring member reminders |
| Ceramic Coating Aftercare | Ceramic opportunity marked complete |
| Window Tint Aftercare | Tint appointment marked complete (e.g. "don't roll windows down 3–5 days") |

All SMS respect consent + business hours (queue outside 7 AM–7 PM).

## G. PAYMENTS

Configuration:

- $50 deposit → ONE universal "$50 Booking Deposit" product + ONE payment link/checkout. Not per-service. Used by all request services. → website needs the deposit product ID + price ID (charge via API) or the hosted payment link URL (redirect). Recommend the hosted link for launch reliability.

- No tax: set product tax to 0 / disable tax; confirm no location-level default tax is applied. Verify a test checkout shows $50.00, no tax line.

- Remaining balance: tracked in the Remaining Balance field; collected on completion via GHL invoice or on-site POS — not auto-charged online at launch.

- Payment links: 1 (deposit) + Maintenance subscription checkout. Instant services need no payment link at launch.

- Receipts: GHL auto-receipt on successful payment — enable.

- Failed payments: deposit failure → opportunity stays "Booking Started / pending deposit," no appointment confirmed; subscription failure → GHL dunning/retry.

- Refunds / cancellations: manual in GHL per the cancellation policy; deposit refundability is a policy/terms decision (flag for Carlos).

Answers to your explicit questions:

- One universal $50 deposit product? YES.

- Separate deposit products per service? NO.

- One payment link? YES (deposit) — plus the maintenance subscription checkout.

- Multiple payment links? NO for deposits.

- Product IDs / Price IDs / Checkout links? All three exist; website uses deposit product+price ID (or its hosted checkout link) for deposits, and product+price IDs for every base/add-on product to record line items and compute the balance.

## H. WEBSITE INTEGRATION IDs & LINKS — WHEN EACH IS NEEDED

| Item | Required before |
| --- | --- |
| GHL Location ID | coding |
| Private Integration Token (scopes: contacts, calendars, events, opportunities, workflows, payments, locations) | coding |
| Custom-field IDs (all of §D) | booking integration (or let me fetch them via API once token exists) |
| Calendar IDs (4) | booking integration |
| Pipeline ID + all stage IDs | booking integration |
| Product IDs + Price/variant IDs (all base + add-ons) | booking integration |
| $50 Deposit product ID + price ID or hosted payment link | booking integration |
| Form IDs (Quote Request, Booking Details) | booking integration |
| Survey IDs (if any surveys used) | booking integration (n/a if none) |
| Workflow IDs (the 13) | testing (wire triggers) |
| Calendar embed links | testing (only if embedding GHL calendar UI; the custom flow uses the API instead) |
| Booking confirmation URL (/booking-confirmed/) | testing |
| Cancellation URL · Reschedule URL | testing |
| Maintenance subscription checkout link | testing (maintenance flow) |
| Domain / subdomain + DNS access | launch |
| GA4 / GTM / Meta Pixel / Ads IDs | launch |

Note: with the Location ID + token, I can fetch most IDs programmatically (custom fields, calendars, pipeline, products) — you don't have to copy them all by hand. The must-provide-by-hand items are the Location ID, token, deposit payment link, and domain/DNS.

# DELIVERABLE 2 — MISSING DECISIONS (true blockers only)

- Maintenance schedule label — Bi-Monthly vs Bi-Weekly. *Blocks: Maintenance product #14, Maintenance workflow.*

- Interior Clean & Protect duration. *Blocks: calendar routing for that service.*

- Interior Deep Clean duration. *Blocks: calendar routing.*

- Exterior Wash, Clay & Seal duration. *Blocks: calendar routing (Quick vs Standard).*

- Large/HD truck classification & price — does a full-size/HD truck price as Mid tier, or route to Oversized/quote? *Blocks: vehicle-size mapping in the catalog config.*

- GHL test sub-account access + Location ID + Private Integration Token. *Blocks: all integration work.*

Additional true blockers I identify:

- Payment provider connected in the sub-account (Stripe/GHL Payments) — without it, no deposit link can be created. *Blocks: deposit + maintenance.*

- Deposit refund policy wording — needed for the deposit acknowledgment checkbox and cancellation workflow. *Blocks: Form 2 legal text + cancellation flow.*

- Technician roster (who, how many) — needed to set calendar availability/assignment even if just "Carlos" for now. *Blocks: realistic calendar availability.*

Everything else (analytics IDs, domain, final copy tweaks) can be configured later and does not block the build.

# DELIVERABLE 3 — RECOMMENDED SETUP ORDER

- Confirm the 9 blockers in Deliverable 2 (especially 1, 5, 6, 7).

- Connect the payment provider in the test sub-account; verify no-tax.

- Create custom fields (§D) — do this first so forms/products can reference them.

- Create the pipeline + stages (§E).

- Create products (§A): 14 base + $50 deposit + add-ons. Set price variants by size. Confirm no tax on each.

- Create the $50 deposit payment link.

- Create the 4 duration calendars (§B); set hours 7–7, buffers, team, availability.

- Create the 2 forms (§C) with hidden fields; map every field to its custom field.

- Create the 13 workflows (§F) with triggers; leave message copy from booking-crm/03-automations.md.

- Collect / fetch all IDs (§H) — fill the handoff sheet (Deliverable 4).

- Connect the website (server routes → GHL) and wire the deposit link.

- Test end-to-end in the sub-account (instant book, request+deposit, maintenance, each workflow, tampered-payload rejection).

- Launch: point domain, install tracking, smoke-test, monitor.

# DELIVERABLE 4 — FINAL HANDOFF SHEET (fill in and send back)

====================  AUTO DUDE — GHL HANDOFF  ====================

GHL LOCATION ID:

PRIVATE INTEGRATION TOKEN:            (set in Vercel env, just confirm scopes granted)

PAYMENT PROVIDER CONNECTED (Y/N):

DEPOSIT PAYMENT LINK URL:

----  CALENDAR IDS (4 duration buckets)  ----

AD — Quick (~2h):

AD — Standard (~4h):

AD — Half/Full-Day (6–8h):

AD — Multi-Day (request):

----  PRODUCT IDS + PRICE/VARIANT IDS  ----

$50 Booking Deposit:                  product: ______  price: ______

Exterior — Wash, Clay & Seal:         product: ______  prices (S/M/L): __ / __ / __

Interior — Clean & Protect:           product: ______  prices (S/M/L): __ / __ / __

Interior — Deep Clean:                product: ______  prices (S/M/L): __ / __ / __

Full — Clean & Protect:               product: ______  prices (S/M/L): __ / __ / __

Full — Deep Clean:                    product: ______  prices (S/M/L): __ / __ / __

Window Tint — Standard:               product: ______  prices (5 tiers): __/__/__/__/__

Window Tint — Ceramic:                product: ______  prices (5 tiers): __/__/__/__/__

Ceramic — 1-Year:                     product: ______  prices (S/M/L): __ / __ / __

Ceramic — 5-Year:                     product: ______  prices (S/M/L): __ / __ / __

Ceramic — 8-Year:                     product: ______  prices (S/M/L): __ / __ / __

Paint Correction — 1-Step:            product: ______  prices (S/M/L): __ / __ / __

Paint Correction — 2-Step:            product: ______  prices (S/M/L): __ / __ / __

Paint Correction — 3-Step:            product: ______  prices (S/M/L): __ / __ / __

Maintenance Program (HOLD label):     product: ______  prices: ____

Add-on line items:                    (list product+price IDs, or say "fetch via API")

----  FORM IDS  ----

Quote Request:

Booking Details:

----  PIPELINE  ----

Pipeline ID:

Stage IDs:  New Lead: __  Quote Requested: __  Booking Started: __  Booking Abandoned: __

Appointment Booked: __  Deposit Paid: __  Confirmed: __  In Service: __

Service Completed: __  Payment Complete: __  Review Requested: __

Maintenance Member: __  Lost: __

----  WORKFLOW IDS  ----

New Booking Confirmation:         Deposit Received:

Appointment Reminder:             Internal Booking Notification:

Abandoned Booking:                Manual Quote Request:

Appointment Reschedule:           Appointment Cancellation:

Service Completed:                Review Request:

Maintenance Follow-up:            Ceramic Coating Aftercare:

Window Tint Aftercare:

----  CUSTOM FIELD IDS  ----

(Provide, or grant token and I will fetch all of them via the API.)

----  URLS / DOMAIN (launch)  ----

Booking confirmation URL:

Cancellation URL:

Reschedule URL:

Maintenance subscription checkout link:

Production domain / subdomain:

DNS access (who/where):

GA4 / GTM / Meta Pixel / Ads IDs:

===================================================================

I will not begin website code until this checklist is built and the handoff sheet (at minimum: Location ID, token, payment provider, deposit link, calendar/pipeline/product IDs) is returned. With the Location ID + token I can fetch most IDs myself, so your hand-entry is minimal.